[App Name TBD]

Game Launcher Application

High-Level Plan and Roadmap  |  Windows  |  Free with Paid Services Tier  |  v0.3

# 1. Overview

This document outlines the high-level plan and phased development roadmap for a Windows-based game launcher application. The application serves as a unified hub for a user's entire game library regardless of origin, with cloud save support via the user's own storage providers, third-party platform integration, and an AI-powered game tracker and recommendation system.

The application is built by a three-person team. The core launcher and tracker are free. A paid services tier will cover platform-hosted features, with scope and pricing to be decided in a later phase.

# 2. Goals

- Provide a clean, unified interface for launching and managing games from any source

- Give users full control over their library entries, including cover art and metadata

- Support cloud save sync via the user's own storage accounts at no cost to them

- Integrate with Steam and Epic Games for library delegation and social sign-in

- Help users track their game backlog with an intelligent, automatically updated tracker

- Offer AI-driven game recommendations when users are unsure what to play next

- Keep the application lightweight -- low memory and CPU footprint suitable for background use while gaming

# 3. Tech Stack

The application is split into a lightweight native Windows client and a cloud-hosted backend. All logic that requires local system access runs on the client. Everything else runs on the backend.

| Layer | Technology | Notes |
| --- | --- | --- |
| Client shell | Tauri (Rust) | Native Windows app host. Handles system calls, process detection, filesystem access. Minimal footprint. |
| Client UI | Svelte | Frontend framework running inside Tauri's webview. Compiles to vanilla JS -- no runtime overhead. Scoped CSS built in. |
| Backend | FastAPI (Python) | REST API layer. Handles all non-local logic including auth, AI calls, cloud save coordination, and platform integration. |
| AI layer | OpenAI API | Called exclusively from the backend. No AI model runs on the client. Used for tracker updates and game recommendations. |
| Auth | TBD -- authlib or Auth0 | OAuth2 flows for Google, Steam, and Epic sign-in. Auth0 recommended for lower implementation complexity; authlib for full control. Decision deferred. |
| Cloud saves | Google Drive, Dropbox, OneDrive | Saves sync to the user's own storage account. No storage infrastructure needed on our end. Backend coordinates the sync. |

Local responsibilities (Tauri/Rust): game scanning, process detection, executable launching, save file path resolution, playtime tracking.

Backend responsibilities: auth, AI inference, cloud save sync coordination, Steam/Epic API integration, user data storage.

# 4. Feature Breakdown

## 4.1  Core Launcher

The foundation of the application. All features in this section are available to all users at no cost.

Game library management

- Launcher cards for all games, displayed in a browsable grid or list view

- Full CRUD support for game entries

- Add games manually or via auto-detection of installed titles

- Edit metadata: title, executable path, description, tags

- Remove entries from the launcher without uninstalling the game

- Custom cover art per entry -- upload locally or fetch from the web

- Support for games from any source, including pirated or DRM-free titles, via manual entry

Launcher execution

- Launch any game directly from its launcher card

- Detect running game processes and update status in real time

- Track last played date and cumulative playtime per game

## 4.2  Cloud Saves

Cloud save syncing uses the user's own storage account. No subscription is required for this feature. The backend coordinates sync but does not store save data.

- Supported providers: Google Drive, Dropbox, OneDrive -- user connects one or more

- Automatic or manual sync of save files for any game in the library

- Supports games from any source, including pirated titles

- Save data stays in the user's own storage account, scoped to their profile

- Conflict resolution prompt when save file versions differ

- Users authenticate with their chosen storage provider via OAuth

## 4.3  Platform Integration

Users can connect Steam and Epic Games accounts to pull in their game libraries automatically.

- Import installed games from connected Steam or Epic accounts

- Optionally launch platform-linked games through their native clients

- Use Google, Steam, or Epic accounts as sign-in providers for the launcher

- Platform-linked entries are visually distinguished from manually added ones

## 4.4  Game Tracker

A personal game tracking system embedded in the launcher. Tracks backlog and play history, updated automatically from launcher activity.

- Three core lists: Played, Currently Playing, Want to Play

- Lists update dynamically based on launcher activity

- Starting a game moves it to Currently Playing

- Extended inactivity triggers a status review prompt

- Manual overrides are always available

- Per-game metadata: user rating, notes, date started, date completed

- Filter and sort by status, genre, playtime, rating, and more

## 4.5  AI Layer

An AI assistant that serves two functions: keeping the tracker accurate, and helping users decide what to play next. All AI calls are made from the backend via the OpenAI API.

Tracker updater

- Analyses playtime and session data to infer game status changes

- Suggests moving games between tracker lists based on recent activity

- Flags long-abandoned games and prompts the user to update their status

- All suggestions are non-destructive -- the user always approves changes

Recommendation engine

- Builds a taste profile from the user's library, playtime, genres, and ratings

- Suggests games to play next from the existing Want to Play list, ranked by fit

- Can also surface new titles outside the library based on the user's profile

- Recommendations refresh periodically or on demand

- Users can dismiss or pin suggestions to influence future results

# 5. Monetisation

The application is free to download and use. A paid services tier will be introduced in a later phase to cover platform-hosted features. Pricing and exact scope are deferred.

| Feature | Free | Paid (Services Tier) |
| --- | --- | --- |
| Game library management | Yes | Yes |
| Custom cover art | Yes | Yes |
| Support for pirated game entries | Yes | Yes |
| Game Tracker | Yes | Yes |
| AI tracker updater | Yes | Yes |
| AI game recommendations | Yes | Yes |
| Cloud save sync (user's own storage) | Yes | Yes |
| Steam and Epic library import | Yes | Yes |
| Platform-hosted services | No | Yes -- scope TBD |
| Pricing | Free | TBD |

# 6. Development Roadmap

Development is organised into four phases, each broken into sequenced milestones. Each milestone is a discrete, completable unit of work with a clear done condition. Milestones within a phase should be completed in order, as later ones depend on earlier ones.

Phase 1  Core Launcher

| Milestone | Name | Deliverables | Done when |
| --- | --- | --- | --- |
| M1.1 | Project scaffold | - Tauri + Svelte project initialised - FastAPI backend project initialised - Basic local dev environment running - Client and backend can communicate via a test API call | App window opens and fetches a response from the backend |
| M1.2 | Game library UI | - Launcher card component built in Svelte - Grid and list view layouts - Static mock data rendered in the UI - Basic navigation between views | UI renders a library of mock game cards in both grid and list views |
| M1.3 | Game entry CRUD | - Add game form (title, executable path, tags) - Edit and delete game entries - Persistent local storage for entries - UI reflects changes immediately | User can add, edit, and delete games; entries persist across app restarts |
| M1.4 | Game launching | - Launch game executable from launcher card via Tauri - Detect running game process - Show in-progress state on the card while game is running | Clicking launch opens the game and the card shows it as running |
| M1.5 | Playtime tracking | - Record session start and end time on launch and close - Accumulate total playtime per game - Display last played date and total playtime on each card | Playtime increments correctly after each session and persists |
| M1.6 | Game auto-detection | - Scan common install directories for known game executables - Present detected games to the user for confirmation before adding - Avoid duplicate entries for already-added games | Scan finds installed games and user can confirm to add them to the library |
| M1.7 | Cover art | - Upload custom cover art from local files - Fetch cover art from a public source by game title - Fallback placeholder for entries with no art | Each game card displays cover art; user can change it at any time |

Phase 2  Game Tracker

| Milestone | Name | Deliverables | Done when |
| --- | --- | --- | --- |
| M2.1 | Tracker data model | - Define tracker status enum: Played, Currently Playing, Want to Play - Extend game entry schema to include tracker status, rating, notes, dates - Migrate existing entries to new schema | All game entries carry tracker fields; existing data is preserved |
| M2.2 | Tracker UI | - Dedicated tracker view with three list sections - Move games between lists manually via drag or context menu - Display rating, notes, and dates per entry | User can view and manually manage all three tracker lists |
| M2.3 | Automatic status updates | - Auto-move game to Currently Playing on first launch - Detect inactivity threshold and surface a status review prompt - User confirms or dismisses the suggested status change | Tracker updates reflect play activity without requiring manual input |
| M2.4 | Filter and sort | - Filter tracker lists by status, genre, and rating - Sort by playtime, last played, title, and date added - Persist filter and sort preferences across sessions | User can filter and sort the tracker in all supported combinations |

Phase 3  Cloud Saves and Accounts

| Milestone | Name | Deliverables | Done when |
| --- | --- | --- | --- |
| M3.1 | User auth | - OAuth2 sign-in via Google, Steam, and Epic on the backend - Auth token issued and stored securely on the client - User profile screen showing connected accounts - Sign-out flow | User can sign in and out via any supported provider; session persists |
| M3.2 | Storage provider linking | - OAuth connection to Google Drive, Dropbox, and OneDrive - User can link one or more providers - Backend verifies provider access and stores tokens securely | At least one storage provider is linked and accessible from the backend |
| M3.3 | Save file management | - User defines save file path per game entry - Backend reads and writes to the linked storage provider - Manual sync trigger per game | Save file for a game can be uploaded to and restored from cloud storage |
| M3.4 | Automatic sync and conflict resolution | - Auto-sync save on game close - Detect version conflict when local and cloud saves differ - Prompt user to choose which version to keep | Saves sync automatically; conflicts surface a resolution prompt rather than silently overwriting |
| M3.5 | Platform library import | - Pull installed game list from connected Steam account - Pull installed game list from connected Epic Games account - Present imported entries for user confirmation before adding - Distinguish platform-linked entries visually in the library | Steam and Epic libraries are imported and visible in the launcher |

Phase 4  AI Layer

| Milestone | Name | Deliverables | Done when |
| --- | --- | --- | --- |
| M4.1 | OpenAI integration | - OpenAI API client set up on the backend - Prompt templating system for structured AI requests - Error handling and basic rate limit management | Backend can send prompts to OpenAI and receive structured responses reliably |
| M4.2 | Taste profile | - Aggregate playtime, genres, ratings, and tracker data per user - Build a structured taste profile from this data - Store and refresh the profile on a schedule or on demand | A taste profile exists for each user and updates when their activity changes |
| M4.3 | AI tracker updater | - AI analyses recent session data and suggests tracker status changes - Suggestions surface as non-destructive prompts in the UI - User can accept, dismiss, or ignore each suggestion | AI surfaces at least one accurate tracker suggestion based on real play data |
| M4.4 | Recommendation engine | - AI ranks Want to Play list by fit with the user's taste profile - AI can suggest new titles outside the library - Recommendations displayed in a dedicated UI section - User can pin or dismiss individual recommendations | User receives ranked game recommendations; pins and dismissals influence future results |
| M4.5 | Recommendation refresh | - Scheduled background refresh of recommendations - On-demand refresh triggered from the UI - Staleness indicator when recommendations have not been refreshed recently | Recommendations stay current without requiring manual intervention |

# 7. Open Questions

The following items are unresolved and should be addressed before or during the relevant phase.

- Application name and branding

- Auth implementation -- Auth0 (managed, recommended for a small team) vs authlib (self-managed, more control). Decide before M3.1.

- Paid services tier -- which backend features will be paywalled, and at what price. Decide before or during Phase 3.

- OpenAI API usage strategy -- quota limits, cost controls, and whether to throttle AI features for free users. Decide before M4.1.

- Offline behaviour -- which features remain functional when the user has no internet connection.

- Epic and Steam integration depth -- read-only library import vs full launch delegation. Decide before M3.5.

Document status: Draft  |  Version 0.3  |  Granular milestone roadmap added